## Slide 1: WELCOME TO PMI Training! Scope Management Secrets Day Two

## Slide 2: Scope Management Secrets
The Heart of Project Management
DAY TWO
Brad Bigelow, PMP

## Slide 3: Disclaimer
The views and opinions expressed in the following PowerPoint slides are those of the individual presenter.
These PowerPoint slides are protected under the copyright laws of the United States of America and other countries. Used by permission. All rights reserved. Project Management Institute and PMI are registered trademarks. All other trademarks are the property of their respective owners.
The PowerPoint slides are for registered attendees of the PMI® SeminarsWorld®.
3

## Slide 4: Day One Recap
Scope: The Basics
Scope: The Not-So-Basics
Digging Deeper into Scope
Why Scope is Fuzzy
Why Scope is Risky

## Slide 5: Day Two Exercise Project: Finance 26

## Slide 6: Acme Gadget Manufacturing Corporation (AGMC)
Family-owned, family-run
Founded in 1905
Plants in Canada and USA

## Slide 7: eGadget
CEO-driven, virtual C-suite
Founded in 1995
Outsourced manufacturing

## Slide 8: Day Two Exercise Project
As Is:
  Two financial management systems
  Three financial management units
To Be:
  One system
  Two locations/one organization

## Slide 9: Scope Management through the Project Lifecycle
Before the Project
Initiation
Planning
Executing
Monitoring & Control
Closure
After the Project

## Slide 10: SCOPE MANAGEMENT THROUGH THE LIFECYCLE BEFORE THE PROJECT

## Slide 11: The Larger Life Cycle
What is Going On During the Project
What Happened in the Past
What Led to Project Initiation
What will Happen After the Project

## Slide 12: The Larger Life Cycle
What is Going On During the Project
What Happened in the Past
What Led to Project Initiation
What will Happen After the Project
Enterprise Environmental Factors
  Organizational culture
  Infrastructure
  Personnel
  Market Forces
  Regulations
  Organizational Process Assets

## Slide 13: The Larger Life Cycle
What is Going On During the Project
What Happened in the Past
What Led to Project Initiation
What will Happen After the Project
Organizational Strategy
Ongoing Operations

## Slide 14: Project Initiation Context
Regulatory/Legal/ Social Requirements
Stakeholder Needs
Create New Products, Processes or Services
Upgrade/Improve/
Refresh Existing Capabilities
Transformational Change
One or More of These is the Source of the Project’s WHY

## Slide 15: Project as Change Delivery
Organizational Strategy
Business as Usual
New Business as Usual
Project
Scope Management Secrets: Day Two

## Slide 16: Project as Change Delivery
Organizational Strategy
Business as Usual
New Business as Usual
Project
Why Do Projects Fail?
Scope Management Secrets: Day Two

## Slide 17
Organizational Strategy
Business as Usual
New Business as Usual
Project
Not Aligned to Strategy
Scope Management Secrets: Day Two
Project as Change Delivery

## Slide 18
Organizational Strategy
Business as Usual
New Business as Usual
Project
Not Aligned to Business as Usual
Scope Management Secrets: Day Two
Project as Change Delivery

## Slide 19
Organizational Strategy
Business as Usual
New Business as Usual
Project
Fails through Internal Deficiencies
Scope Management Secrets: Day Two
Project as Change Delivery

## Slide 20
Organizational Strategy
Business as Usual
New Business as Usual
Project
Fails to Produce Expected Results
Scope Management Secrets: Day Two
Project as Change Delivery

## Slide 21: Project as Change Delivery
Organizational Strategy
Business as Usual
New Business as Usual
Project
Why Do Projects Succeed?

## Slide 22: Project success dimensions:
Kerzner (2009)
Within allocated time
Within budgeted cost
At the proper performance or specification level
With acceptance by customer
With minimum or mutually agreed scope changes
Without disturbing the main flow of work of the organization
Without changing the corporate culture
Lechler and Dvir (2010)
On schedule
On budget
Met specifications
Improve performance
Used by customers
Positive impact
Satisfied customers
Perceived as an Economic success

## Slide 23: Project success dimensions:
Kerzner (2009)
Within allocated time
Within budgeted cost
At the proper performance or specification level
With acceptance by customer
With minimum or mutually agreed scope changes
Without disturbing the main flow of work of the organization
Without changing the corporate culture
Lechler and Dvir (2010)
On schedule
On budget
Met specifications
Improve performance
Used by customers
Positive impact
Satisfied customers
Perceived as an Economic success
What do they tell us about scope?

## Slide 24: How a PM Sees a Project
My Project

## Slide 25: How Stakeholders See a Project

## Slide 26: Business Change Management
The Project
Business as Usual
New Business as Usual
Delivering the Change
Embedding the Change

## Slide 27: Delivering the Change…

## Slide 28: Delivering the Change…
Vs. Embedding the Change

## Slide 29: Results Are What’s Created When the Change Has Been Embedded
Outputs
Outcomes
Benefits

## Slide 30
How Can Projects Help to Embed the Change?

## Slide 31: Business Change Management Concerns
Process/Procedure Changes
Coordination with On-Going Operations
Representing User Issues/Requirements
Ensuring Initial/Recurring Training Participation
Planning to Sustain the Change
Measuring Outcomes & Benefits

## Slide 32: Change is Always Disruptive
Project
Old Business as Usual
New Business as Usual

## Slide 33: Projects will Always Encounter Resistance
Project
Old Business as Usual
New Business as Usual
Organisational Inertia
Fear of the Unknown
Competing Priorities
Legacy Capabilities
Lack of Information
Deficiencies in New Solution
Changes in Requirements

## Slide 34: SCOPE MANAGEMENT THROUGH THE LIFECYCLE: PROJECT Initiation

## Slide 35: The Goal of Project Initiation:
Confirm that the desired organizational change is appropriate to be delivered as a project

## Slide 36
“Projects don’t GO wrong. They START wrong.”

## Slide 37: Exercise #1:
Imagine you’re the PM for the Finance 26 project.
  What are three questions you’d like the Project Sponsor to answer early in Project Initiation?

## Slide 38: Initiation
Business Case
Change Drivers
Organizational Assets
Enterprise/Environmental Factors
Output: Project Charter
Project Inputs: The Why

## Slide 39: Project Business Case
In theory:
  Developed by the project sponsor
  Estimates the costs, implementation issues, desired outcomes and expected benefits
  Provides the basis for Project Initiation and Project Charter
  Reviewed and updated throughout the project’s life cycle

## Slide 40: Project Business Case
In practice:
  Developed by the project sponsor
  Estimates the costs, implementation issues, desired outcomes and expected benefits
  Provides the basis for Project Initiation and Project Charter
  Reviewed and updated throughout the project’s life cycle
All, Some, or None of These

## Slide 41: Reverse Engineering the Project Business Case
In many cases, projects are initiated without a complete Business Case
This means the Business Case is assembled through work through Project Planning:
  Identifying the Business Needs
  Describing the “As Is” and “To Be” situations
  Identifying Project Stakeholders
  Defining the Project Scope
  Analyzing options and their costs and benefits

## Slide 42: The Basic “Why” Model
Projects deliver outputs
The outputs enable outcomes
The outcomes realize benefits
The benefits achieve strategic objectives

## Slide 43: A Benefits Model
Relocated Finance & HR Depts
Reduced Cost of Operation
Output
Benefit
Outcome
Increased Return on Investment
Enables
Realizes
Project
Delivers

## Slide 44: Disbenefits
Scope Management Secrets: Day Two

## Slide 45: Exercise #2:
For the Finance 26 project, identify:
  Two expected Outcomes
  How/When they could be measured
  A Benefit (or Disbenefit) that could be achieved from each Outcome

## Slide 46: SCOPE MANAGEMENT THROUGH THE LIFECYCLE: SCOPE PLANNING, Part 1: Organizing Scope

## Slide 47: Organizing Scope:
Capturing what should be in the project’s scope
Confirming what won’t be in the project’s scope
Allocating scope to Work Packages or Products
Putting the leftovers in a Holding Space

## Slide 48: Project as a Journey
5 Key Questions
Where are we going?
Do we have enough time, money, people and information to get there?
How do we get there?
What obstacles will we encounter along the way?
How will we know we’re making progress?

## Slide 49: The Project Plan
Requirement
Implementation Approach
Cost and Schedule Estimate
Risk Assessment
Project Management Approach
How do we get there?
Do we have enough time, money, people and information to get there?
What obstacles will we encounter along the way?
How will we know we’re making progress?
Where are we going?

## Slide 50: Project Scope Elements
Work Breakdown Structure and Work Packages
Products and Product Breakdown Structure
Holding Spaces
  Assumptions
  Issues
Scope Management Secrets: Day Two

## Slide 51: Product Breakdown Structure
Where are we going?

## Slide 52: Work Breakdown Structure
How do we get there?
Scope Management Secrets: Day Two

## Slide 53: Boundaries
Where does the project stop?
You Should Be Able to Tell What’s
Out of Scope
If You Know What’s In Scope

## Slide 54: Holding Space
Where does the project stop?
You Should Be Able to Tell What’s
Out of Scope
If You Know What’s In Scope
Holding Space
List of needs that may
or
may not be requirements

## Slide 55: Project Archaeology

## Slide 56: Project Archaeology
Organizational strategy/planning documents
Policies and procedures
    How projects are managed
    How the affected/supporting business units operate
Templates
Lessons identified/learned
Subject Matter Experts
Tools/Applications/Databases/Portals

## Slide 57: Where do requirements come from?

## Slide 58: Stakeholders

## Slide 59: The Onion Model
End Users
Support Users
Business Process Owners
Executive Leadership

## Slide 60: Interest/ Influence Matrix

## Slide 61: Interest/ Influence Matrix
Start by identifying the organisations and people in this space

## Slide 62: Exercise #3:
Describe the Head of the Finance Department of AGMC:
  Internal/External?
  Influence?
  Interests?
  Authority?
  Rights?
  Ownership?
  Knowledge?
  Contribution?
  Means to Communicate/Engage?

## Slide 63: Analyzing Scope

## Slide 64: The Challenge of Requirements Elicitation
The Project’s
Perspective
The Stakeholder’s Perspective
It is hard to find someone with 20/20 vision in both

## Slide 65: Business Systems Analyst
Business Analyst
Systems Analyst
Business processes
Information systems
Business Systems Analyst
Automated business processes
Business processes
System capabilities

## Slide 66: Business Systems Analyst & Requirements
Business Analyst
Systems Analyst
Business processes
Information systems
Business Systems Analyst
Automated business processes
Business processes
System capabilities
System requirements
Business process requirements

## Slide 67: Requirements Elicitation/Analysis
Project
Scope
Baseline
AGMC/eGadget
Business
Processes &
Stakeholders
Will Finance 26 Need a Business Systems Analyst?

## Slide 68: The New Software
Functionality
  Business Processes
  Skill Levels
Non-Functional Requirements
  Security
  Support
  Data migration
  Interfaces
  IT Support

## Slide 69: The New Software
Costs
  Investment
  Licensing
  Support
Delivery:
  Cloud vs. On-Premise

## Slide 70: Market Survey
Available Products
  Functionality
  Pricing
Procurement/Implementation options
Experiences of Other Users

## Slide 71
Transition to Operations: Planning

## Slide 72
Nothing
There are two kinds of projects ….
Something

## Slide 73
A Running Operation
There are two kinds of projects ….
Something

## Slide 74
A Running Operation
There are two kinds of teams ….
Something

## Slide 75
Project
Delivery

## Slide 76
After Delivery

## Slide 77
Operations is what turns
Project Outputs
into
Organizational Benefits

## Slide 78
Operations turns
Project Outputs
into
Organizational Benefits
Positive
^

## Slide 79
Operations turns
Project Outputs
into
Organizational DIS-Benefits
Or

## Slide 80
Service Management/
Operations Management
Frameworks
Scope Management Secrets: Day Two

## Slide 81
ITIL
Scope Management Secrets: Day Two

## Slide 82
Scope Management Secrets: Day Two

## Slide 83
What It All Boils Down To:
Keeping Things Running
Fixing What Breaks
Improving Performance
Introducing Changes
Scope Management Secrets: Day Two

## Slide 84
What It All Boils Down To:
Keeping Things Running
Fixing What Breaks
Improving Performance
Introducing Changes
Scope Management Secrets: Day Two

## Slide 85
Change Checklist
 People
 Processes
Technology



Scope Management Secrets: Day Two

## Slide 86
People
Roles
Skills
Organization
Turnover
Scope Management Secrets: Day Two

## Slide 87
Training
Initial
Recurring

## Slide 88: Synergies
Design
Welcome
to Class!
Job
Description
System
User
Training
Required Skills
Required Skills
Minus
Job Prerequisites
Complexity
of
Functionalities

## Slide 89
Processes
Adaptation
Integration
Quality Control
Supply Chain
Scope Management Secrets: Day Two

## Slide 90
Documentation

## Slide 91
Technology
Installed Base
New Systems
Support Needs
  Testing
  Troubleshooting
  Repair
  Replacement
Scope Management Secrets: Day Two

## Slide 92
Transition
  Who has the authority to decide:
  Go Live
  Back Out
  Accept Operational capability
Scope Management Secrets: Day Two

## Slide 93
Schedule Impacts
Preparation
Installation/Test
Activation
Transition
Post-Activation Support
Disposal
Scope Management Secrets: Day Two

## Slide 94
Scope
 People
 Process
Technology



Will these influence the Product Breakdown Structure?
The Work Breakdown Structure?
Assumptions and Risks?
Scope Management Secrets: Day Two

## Slide 95: Work Aspects: Change Approach
Green Field?
    Little or no existing infrastructure, least impact on current operations
Upgrade/Improvement?
    Backwards compatibility, synchronization with existing operations, before/after comparisons
Transformational?
    Transition from “As Is” to “To Be,” slack in transforming workforce, before/after comparisons

## Slide 96: What is the Change Model?

## Slide 97: Project team
Aspects to consider:
  Co-located? Dispersed? Virtual?
  Do they share a common language? Culture? Time Zone?
  What is the level of commitment of team members?
  What are their Priorities? Constraints?
  What is their level of authority?
  What is their level of expertise/experience?

## Slide 98: Geography

## Slide 99: Project Support Issues - IT
Information & Knowledge Management
    Repository
    Logs
    Reporting
Requirements Tools
    Business Analysis
    Requirements Database
Communications
    Email
    VTC
    Chat/Collaboration

## Slide 100
What IT tools do you use on your projects?
Q:

## Slide 101: Project Support Issues – Admin/HR
Paying for the Project Management Team
Workspace
Travel
Other Commitments

## Slide 102: Requirements Analysis
Elicitation& Collection
WBS
PBS
Analysis
Holding
Space
Rework
Hold
Allocate
Reject
Allocate
System
Requirements Specification
Issue Log
Assumptions Log

## Slide 103: MoSCoW Analysis: Sorting Through Requirements
Must Have
Should Have
Could Have
Won’t Have

## Slide 104: MoSCoW Analysis: Sorting Through Requirements
Must Have
Should Have
Could Have
Won’t Have
Definitely In
Definitely Out
Scope

## Slide 105: Governance
Who/What does the Project Manager report to?
  Internal Project Management
  Project Board
  Project Sponsor
  Program Management Office
  Corporate Board or Committee
  Public Board or Committee
Are there any back-channels? Do they matter?

## Slide 106: Decision Making
Who can approve changes to:
  Project Scope Baseline?
  Contracts and Agreements?
  Project Budget?
  Project Schedule?
And how fast do these processes work?

## Slide 107: Assumptions
The more uncertain the assumption,
the greater the resulting risk
An assumption is an assertion about the future upon which a plan rests
An assumption is important if its negation would invalidate some aspect(s) of the plan
Scope Management Secrets: Day Two

## Slide 108: Types of Assumptions
Resources – People, materials, or facilities needed
Cost – Assumptions behind estimates
Finances – Availability of funding
Scope – Clarity/Uncertainty about What (PBS)/How (WBS)
Schedule – Assumptions behind estimates of duration, sequencing
Approach – Fitness of implementation approach
Technology – Products, Vendors, Infrastructure
Market – Availability, competition, dynamics
Politics – Organizational, external, interest groups
Scope Management Secrets: Day Two

## Slide 109: Exercise #4:
Based on your understanding of Finance 26, please prepare the top-level:
  Work Breakdown Structure
  Product Breakdown Structure

## Slide 110: Scope Management is NOT a Waterfall Process
Monitoring & Controlling
Planning
Plan Scope Management
Collect Requirements
Define Scope
Create WBS
Validate Scope
Control Scope
1
2
3
4
5
6

## Slide 111: SCOPE MANAGEMENT THROUGH THE LIFECYCLE: SCOPE PLANNING, Part 2: ASSESSING RISKS, COSTS, CONTROLS

## Slide 112: Assessing Scope:
Estimating the costs of what’s in scope
Assessing the risks facing project delivery
Identifying ways to mitigate the risks
Proposing how to monitor and control delivery

## Slide 113: The Project Plan
Requirement
Implementation Approach
Cost and Schedule Estimate
Risk Assessment
Project Management Approach
How do we get there?
Do we have enough time, money, people and information to get there?
What obstacles will we encounter along the way?
How will we know we’re making progress?
Where are we going?

## Slide 114: WBS Impacts on Cost
Build Radio Station
Purchase Land
Manage Project
Construct Building
Install Equipment
Transition to Operations
Procurement
Costs
Activity
Costs
Activity &
Procurement
Costs
Activity &
Procurement
Costs

## Slide 115: PBS Impacts on Costs
Procurement Costs
Procurement Costs
Procurement Costs
Procurement Costs
Procurement Costs
Procurement Costs

## Slide 116: Assumptions Create Risks
Assumption | Risk
Project will be able to find a suitable new space | Finance will not be able to vacate before its lease expires
 | Project will not realize the expected Return on Investment
Employees will agree to work at the new location, whether downtown or in suburbs | Productivity of HR and Finance will be reduced due to shortages and turnover
 | Project will not realize the expected Return on Investment
Scope Management Secrets: Day Two

## Slide 117: Risks Require Responses
Risk | Mitigation Measure
Finance will not be able to vacate before its lease expires | Explore lease extension
 | Explore alternative of refit/expansion of existing facility
 | Explore alternative of remote working
Productivity of HR and Finance will be reduced due to shortages and turnover | Survey employees to determine critical location factors and priorities
Scope Management Secrets: Day Two

## Slide 118: Organizational and Product Maturity
Have we done this type of work before?
Have we dealt with this type of product before?
If not … Is there anyone we can copy learn from?

## Slide 119: Know What/Know How Matrix
Finance 26
?

## Slide 120: Requirements Quality Model
Requirements Quality
Level of User Knowledge
Organizational
Uniqueness
Use
User Concentration
Senior Leadership Engagement
Requirements Trade Space
Skill Level
Doctrine/Procedure Level
Existing Use
Frequency
Consistency
New Mission/Task
Centralized
Distributed
High
Low
Flexible
Inflexible
High
Low

## Slide 121: Organizational Culture
AGMC
eGadget
Family-owned, family-run
Founded in 1905
Plants in Canada and USA
Average age in the Finance department: 43
CEO-driven, virtual C-suite
Founded in 1995
Outsourced manufacturing
Average age in the Finance department: 29
Scope Management Secrets: Day Two

## Slide 122: Change Appetite
Open to Experimentation
Leaning Forward
Resistance
&
Inertia
“The Spirit is Willing but the Flesh is Weak”
Urgency
Readiness
Low
High
Low
High
What Can the Project
Expect To Encounter?

## Slide 123: Cognitive Biases
Groupthink
Overconfidence
Selective Perception
Sunk Cost
Illusion of Control
Available Data

## Slide 124: Risk Register
What obstacles will we encounter along the way?

## Slide 125: Risk Register
Risk Statement: What could go wrong?
Impact: If this happens, then how big of a problem would it cause?
Probability: How likely is it to happen?
Time: When could it happen?
Cost: What could be the financial impact?
Response: What could/should be done to:
  Avoid it happening
  Mitigate its impact if it does
Scope Management Secrets: Day Two

## Slide 126: Risk Responses
Scope Management Secrets: Day Two
Estimates with confidence levels/margins of error
Contingency budget
Change budget
Tolerances
Costed Risks
Adaptive Life Cycle
Rolling Backlog
Scope Holding Space
Most Important of All:
Constant
Communication!

## Slide 127: Mitigating Risk & Cost of Change
Time
Risk
Cost of Changes
Project
Baselined
Approved &
Allocated Budget
PM’s Reserve
Approved Change Budget
Sponsor’s Reserve
Trade Space
Will Finance 26 need Change & Reserve budgets?

## Slide 128
Congratulations!
You’ve got a Project Plan.
Now get back to work.
Scope Management Secrets: Day Two

## Slide 129: SCOPE MANAGEMENT THROUGH THE LIFECYCLE: PROJECT EXECUTION

## Slide 130: Project Execution
Initiating Work
Updating Baselines
Managing Backlog and/or Scope Change
Managing Acceptance
Scope Management Secrets: Day Two

## Slide 131: Project Execution
Limits of the Project Baseline:
  Time
  Cost
  Scope

## Slide 132: Two Aspects of Project Execution
What’s Going On Inside the Project
Time
Cost
Scope
Stakeholders
Contracts
Risks
Requirements
Issues
Change Management
What’s Going On Outside the Project
What’s Going On Outside the Project

## Slide 133: System for Value Delivery
External environment
Internal environment
Operations
System for Value Delivery
Portfolio
Portfolio
Program
Projects
Program
Program
Projects
Projects
Projects
Projects
Program
Projects

## Slide 134: System for Value Delivery
External environment
Internal environment
Operations
System for Value Delivery
Portfolio
Portfolio
Program
Projects
Program
Program
Projects
Projects
Projects
Projects
Program
Projects
CHANGING
CHANGING
CHANGING
CHANGING

## Slide 135: Monitoring and Control
Tools:
  Reporting (against WBS/PBS)
  In-work checkpoints
  Milestone reviews
  Product Backlog
  Change requests
  Deficiency reports
  Lessons Identified/Lessons Learned

## Slide 136: Monitoring and Controlling
The Aim is to Identify and Fix Problems as Early as Possible
Quality = Honesty
Proactive vs. Active vs. Reactive

## Slide 137: Every project that lasts more than 6 months WILL have to deal with changes

## Slide 138: Issues vs. Changes

## Slide 139: Issues vs. Changes
Issue
  An event relevant to the project that requires PM attention
Change
  A modification to any of the baseline elements of the project
    Budget
    Schedule
    Scope

## Slide 140: What is the Motivation for the Change?

## Slide 141: Change Control
Identify
Assess
Approve/Disapprove
Reflect via Baseline Changes

## Slide 142: Change control
Time
Cost
Scope
If this increases
Then so must one or both of these
Baseline Schedule
Baseline Budget
Scope Baseline
Change
Evaluate Changes in Terms of Changes to the Baselines

## Slide 143: Requirements Analysis
Elicitation& Collection
WBS
PBS
Analysis
Holding
Space
Rework
Hold
Allocate
Reject
Allocate
System
Requirements Specification
Issue Log
Assumptions Log
New Require-ment

## Slide 144: Requirements Analysis
Elicitation& Collection
WBS
PBS
Analysis
Holding
Space
Rework
Hold
Allocate
Reject
Allocate
System
Requirements Specification
Issue Log
Assumptions Log
New Require-ment
Ignore?
Transfer to PMO?

## Slide 145: Requirements Analysis
Elicitation& Collection
WBS
PBS
Analysis
Holding
Space
Rework
Hold
Allocate
Reject
Allocate
System
Requirements Specification
Issue Log
Assumptions Log
New Require-ment
Change Request

## Slide 146: Integrated Change Assessment
How does the Change affect:
  Scope Baseline?
  Schedule?
  Cost?
  Quality?
  Resources?
  Communications?
  Risk?
  Procurement?
  Stakeholders?

## Slide 147: Change Choices
Change the scope of the existing project
Cancel the project
Transfer the change to another
Transfer the change to new project
Do Nothing

## Slide 148: WBS/PBS Impacts:
Change an existing element:
  Quality (performance, specifications)
  Quantity
  Timing
  Sequencing
  Cost
Add a new element
Delete an existing element
Any combination of the above

## Slide 149: Requirements Analysis
Elicitation& Collection
WBS
PBS
Analysis
Holding
Space
Rework
Hold
Allocate
Reject
Allocate
System
Requirements Specification
Issue Log
Assumptions Log
New Require-ment
Log for Review

## Slide 150: Exercise #6:
The Attack of the Hidden Assumptions!
Which would you like, sir?
Missing Data? Incorrect Data? Duplicate Data?
Uh-Oh.

## Slide 151
Transition to Operations: Execution

## Slide 152
Transition
  It’s Rarely as Simple as Hitting the Stop Button

## Slide 153
It’s More Like Trying to Land on an Aircraft Carrier …

## Slide 154
Transition
  Prepare to Back Out if Things Go Wrong

## Slide 155
Transition
  It’s Always a Good Idea to Reserve Some Time and Resources for Post-Activation Fixes

## Slide 156: Acceptance
Work acceptance
Product acceptance
Contractual acceptance
Considerations:
  Criteria
  Approach
  Dealing with Deficiencies

## Slide 157: Assessment
Beginning to measure benefits realization using assessment deliverables
Lessons learned reviews can be tied to milestones/gate decisions

## Slide 158: SCOPE MANAGEMENT THROUGH THE LIFECYCLE: PROJECT CLOSURE

## Slide 159: Closing

## Slide 160: Acceptance
Work ends … Products get used/owned
Who takes ownership?
  And what happens afterward?

## Slide 161: Transition
What happens to the scope management artefacts?
  Archived
  Handed over
  Maintained by PMO
  ….?

## Slide 162: Audit/Lessons Learned
Financial: Closing the Project Budget Asset Accounting
Management: Performance Audit Outcome/Benefits Tracking
Project: Lessons Learned Review

## Slide 163: The Larger Life Cycle
What is Going On During the Project
What Happened in the Past
What Led to Project Initiation
What will Happen After the Project

## Slide 164: The Larger Life Cycle
What is Going On During the Project
What Happened in the Past
What Led to Project Initiation
What will Happen After the Project
Output
Output
Output
Outcome
Outcome
Outcome
Benefit
Benefit

## Slide 165: The success of a project is usually measured after it’s over.

## Slide 166: Exercise #7:
Finance 26 is finished:
  Four months late
  3 million Euro over budget
How can we tell if we have achieved the outcomes and realized the benefits?

## Slide 167: Yesterday’s Feedback
The Role of BSAs (Business Systems Analysts)
How to Build a PMO
Working with Operations/Service Management
Resources/Books to Read

## Slide 168: Managing Change Across Multiple Projects or, Why You Need Program Management

## Slide 169: What is a Program?
A program is defined as related projects, subsidiary programs, and program activities managed in a coordinated manner to obtain benefits not available from managing them individually.

## Slide 170: What is a Program?
A program is defined as related projects, subsidiary programs, and program activities managed in a coordinated manner to obtain benefits not available from managing them individually.

## Slide 171: What is a Program?
Projects deliver the pieces
Program management makes sure they fit

## Slide 172: What is the Value Added?
Projects deliver the pieces
Program management makes sure they fit

## Slide 173: IT Projects In a Nutshell
Each IT Project delivers a piece of a jigsaw puzzle
But the other pieces are changing at the same time!
Notes: In a nutshell, the unique challenge of IT projects is to deliver an effective set of outputs when many of the other elements of the organization and its IT infrastructure are undergoing numerous changes themselves.

## Slide 174: IT Projects have lots of interfaces
Project ABC
Customized Business Applications
Enterprise-wide COTS Applications
Core Enterprise Service Applications
Operating Systems
Processing and Storage Systems
Network Services
Information Security
Service Management
Notes: Another unique aspect of IT projects is the fact that they are typically rich in interfaces.

## Slide 175: Interfaces = Interdependencies
Project ABC
Customized Business Applications
Enterprise-wide COTS Applications
Core Enterprise Service Applications
Operating Systems
Processing and Storage Systems
Network Services
Information Security
Service Management
Notes: The number and complexity of IT project interfaces, when seen from the project manager’s perspective, are prime sources of interdependencies.

## Slide 176: Interdependency: the Theory
A Project Manager should establish a bi-lateral control mechanism at every point where the project:
  Depends on an input from another project
  Provides an output to another project
Notes: In theory, a good project manager will identify where there are interfaces with other projects and activities and establish appropriate control mechanisms to keep track of them.

## Slide 177: Interdependency: The Reality
Project Managers HATE Interdependencies
Notes: Unfortunately, in reality, project manager hate interdependencies and try to minimize them wherever possible.

## Slide 178: Why?
Interdependencies are sources of:
  Schedule slips
  Cost increases
  Scope creep
  Uncontrolled risks
  Technical complications
Notes: Why? Because of all the undesirable effects that can be introduced through these interdependencies.

## Slide 179: But—How Many IT Projects Deliver Value If …
Project ABC
Customized Business Applications
… they deliver products that are not interoperable with other custom applications?
Notes: Here we come to another problem with IT projects.
Here are a few examples of the dangers of not being prepared to manage a complex set of interfaces and interdependencies.

## Slide 180: But—How Many IT Projects Deliver Value If …
Project ABC
Core Enterprise Service Applications
… they deliver products that are not integrated with Core Enterprise Applications?

## Slide 181: But—How Many IT Projects Deliver Value If …
Project ABC
Operating Systems
Processing and Storage Systems
Network Services
… they require non-standard operating systems, hardware or connectivity?
The Cloud

## Slide 182: But—How Many IT Projects Deliver Value If …
Project ABC
Enterprise-wide COTS Applications
… they don’t work with standard enterprise-wide COTS products?

## Slide 183: But—How Many IT Projects Deliver Value If …
Project ABC
Information Security
… they create security vulnerabilities?

## Slide 184: But—How Many IT Projects Deliver Value If …
Project ABC
Service Management
… they require specialized management tools or skills the organization doesn’t have?

## Slide 185: The Things that Create Interdependencies …
COST
RISK
DELAY
RISK
DELAY
COST
The Cloud

## Slide 186: The Things that Create Interdependencies
The Cloud
Savings
Reuse
Efficiencies
Efficiencies
Better
Security
Better
Service
… Are Often the Things that Add Value
Notes: While a project manager may dislike interfaces as sources of interdependencies and try to minimize them, these are often essential to the ultimate benefits to be achieved from the project.

## Slide 187: Peer-to-Peer Change Management
Project
Project
Project
Project
Project
Project
Change
Issue
Change
Issue
Change
Issue
Change
Change
Change
Issue
Change
Without centralized change control, inter-project change quickly becomes unmanageable
Notes: As noted earlier, when dealing with multiple projects, change management quickly becomes uncontrollable if it has to be addressed solely at the project level.

## Slide 188: Program-Level Change Management
Program
Project A
Project B
New
Project
Program
Change Management
Issue
Assessment
Program Manager
Project
Issue
Change
Direction
Baseline
Change
Other
Programs
Interface
Change
Industry
Business
Units
Technology
Change
Project
Mandate
Project
Creation
O&M
Partners
Interoperability
Change
Support
Change
Notes: Program-level change management was at the heart of the PMIC framework. We established a program change management function that took on the main responsibility for monitoring external and internal sources of change, of assessing those changes, and of managing how they were dealt with at the project level.
This took a major burden of monitoring and change management off the individual PMs.

## Slide 189: Key Elements of Program Management
Standardization
Integration
Orchestration

## Slide 190: Key Elements of Program Management
Standardization
Integration
Orchestration
Project Support Office

## Slide 191: Project Support Office
Standard Project Management Artifacts
  PMPs, Schedules, Budgets, Risks, Reports
Standard Project Procedures
  Initiation, Planning, Reporting, Reviews, Acceptance
Centralized Project Reporting
Master Schedule
Requirements Management System

## Slide 192: Key Elements of Program Management
Standardization
Integration
Orchestration
Program Management Office

## Slide 193: Program Management Office
Program Architecture
  Management (how projects relate)
  Technical (how projects integrate)
Program-level Quality Control
Program-driven planning

## Slide 194: Key Elements of Program Management
Standardization
Integration
Orchestration
Program Management Planning or Portfolio Management

## Slide 195: Resources
pmi.org

## Slide 196: Resources
projectmanagement.com

## Slide 197: Books – Project Management/Business Change

## Slide 198: Books - Requirements

## Slide 199: Questions?
Scope Management Secrets: Day Two